**AGRO PARK DEVELOPMENT COMPANY LIMITED**

**Report:** Daily – Weekly Report

**Unit:** Facility

**Date:** February 15, 2020

**Prepared by:** Akinyemi Samuel Olaoluwa

**Activity Period:** February 10, 2020 through February 05, 2020.

**Team Lead:** Mr Anibi Micheal

**Team Member(s):** Akinyemi Samuel Olaoluwa

This report contains activities that was carried out from February 10, 2020 through February 15, 2020.

**Monday**

1. Supervision on fixing of post harvest lemon grass slasher.
2. Visit to poultry, planning and on the best installation for the new poultry generator.
3. Supervision on start up on fixing of new poultry generator house.
4. Supervision on servicing reel irrigation hydraulic pumps.
5. Supervision on servicing of thyme and piggery generator.
6. Repair of mud pumping machine given to compose(change of carburetor with existing=3,500).
7. Fixing of broken taps at lemon grass hostel and tumeric hostel.
8. Start up repair of booku plumbing works(taps and pipes).

**Tuesday**

1. Fixing of reel irrigation damaged mechanism thyme field.
2. Sorting of grinding machine issues at organic solution and kitchen.
3. Sorting of mud pumping machine issues.
4. Supervision on repairs of toilet chambers at tumeric hostel(re-running of pipes and concrete works.
5. Repair of tanks connection at kitchen (1 adaptor,reducer, 1by3/4, 3/4air valve, 3/4elbow),
6. Repair of broken pipes at thyme.

**Wednesday**.

1. Visit to distillery unit to check on faulty generator, replacement of generator to thyme generator for the mid night shift.
2. Check on the reel irrigation and supervision on fixing for use.
3. Supervision on repair of distiller generator -back to normal state(repair after loose of compressor).
4. Visit to poultry unit to check on faulty facility and taking of records
5. Supervision on continuous fixing of toilet chambers at tumeric hostel.
6. Floor drain repair at lemon-grass hostel and digging of pipe layout from poultry borehole to basil field.

**Thursday**

1. Sorting of water issues at the hostel and model farm .
2. Sorting of generator issues at the livestock unit, replaced their faulty generator with admin emergency generator.
3. Sorting of blast issues at booku, request for servicing
4. Supervision on repair of distillery generators (plug changed).
5. Supervision on checking of faults on livestock generator

**Friday**

1. Sorting of inventory records for all unit.
2. Sorting of water issues at the new rabbitry.
3. Fixing of (2) mud pumping machine for crop at the Fadama (side packing servicing).
4. Supervision on fixing of blast.

**Saturday**

1. Routine check on on each unit, to check on facility issues.
2. Sorting of organic grinding machine material(bearing and counter sucking bolt).
3. Repair of kitchen grinding machine(change of race kick plate-1000).
4. Went to get material for(piggery, faulty poultry, brooding and faulty distiller generator).
5. Start -up repair of piggery generator.

**SUNDAY**

1. Supervision on repair of piggery generator (piston and ring)